## Slide 1: Speechboard
Automatic Meeting Transcription on Tablet Devices
Fravic Fernando
Andrew Russell
Will Hughes
Noah Sugarman
Andrew Shapiro Munn
Customer: Extreme Venture Partners

## Slide 2: Project Description
Problem: Taking meeting notes is hard, error-prone and distracting
Solution: An tablet app that automatically records meetings and helps pick out the important points

## Slide 3: Iteration One Backlog
Competitor research
Front-End and UI
User environment design
Low-fidelity prototypes
Investigate audio capabilities of tablet devices
Back-End
Investigate open source solutions for speaker and speech recognition
Basic prototype of the cocktail party problem
Basic prototype of speech recognition

## Slide 4: Competitor Research
Investigation complete 
Competitor: Microcone
High price
Requires custom hardware

## Slide 5: UED
Complete 
User Environment Design
Diagram of locations
Notes functions, constraints

## Slide 6: Low-fidelity Prototypes
Not Complete 
Disagreement over how to implement UED
Not enough time
Must have unified vision of product

## Slide 7: Audio Capabilities
Investigation complete 
Researched ability to stream input audio from iOS/Android

## Slide 8: Open Source Solutions
Investigation complete 
Looked at numerous libraries

## Slide 9: Cocktail Party Problem
Complete 
Implemented algorithm in Matlab

## Slide 10: Basic Prototype of Speech Recognition
Not Complete 
It’s hard
Not enough time
More research and time for next iteration

## Slide 11: Retrospective
We switched designs half-way through the iteration
Lost a lot of time and effort on the wrong idea
We need to have more time dedicated to the design project
We will hold regularly scheduled design project “workathons” in iteration 2